# GYM COMPANION

Engineering Master Plan

Sixth document in the series, after the Design Record, System Architecture, Product Bible, Domain Model & Decision Engine Bible, and UX/UI Design Bible. This is the bridge from specification to execution: what a solo developer builds, in what order, and why — with the fuller ambition of the prior five documents deliberately sequenced rather than built all at once.

29 July 2026

# 1. Engineering principles

## Coding philosophy

| Principle | In practice |
| --- | --- |
| Boring technology by default | Every stack choice below (Section 2) is a mature, well-documented, widely-used tool. Novel technology is a cost this project pays for only where the Architecture document already justified it (e.g., Postgres RLS for multi-tenancy). |
| Domain core first, framework-free | The Domain Model Bible's entities, state machines, and rule engines are implemented as plain Python with zero FastAPI or SQLAlchemy imports — this is what makes the AI/business-logic separation principle real, not aspirational, and what makes near-100% unit test coverage cheap instead of painful. |
| Monolith until it hurts | One backend service, one Flutter app, for the entire MVP-through-v1 arc. Splitting into services is a Section 8 risk to watch for, not a Section 2 starting decision. |
| YAGNI over speculative generality | A module is built to the current milestone's need, not to every future milestone's imagined need. Section 3 flags where a module's V2/V3 shape will require rework, so the rework is planned, not accidental. |
| Explicit over implicit | Every AI-touched code path names its model/prompt version in code, not in a config file no one reads. Every rule-engine function has a docstring citing the Domain Model section it implements. |

## Quality standards

- Domain Core (Section 3.1): near-100% unit test coverage is a merge-blocking requirement, not a target — this mirrors the Architecture document's Section 25 mandate for safety-critical logic.

- Every other module: tested to the level defined in Section 9, proportional to its risk tier from Section 3, not a single blanket coverage number.

- No feature merges without the Definition of Done in Section 11 for its category being met in full.

## Offline-first principles

Implements the Architecture document's Section 24 sync design concretely: the Flutter app writes to a local Drift (SQLite) database first, always; a sync_outbox table queues mutations; a background isolate drains the outbox when connectivity returns. Append-only logs (sets, meals, check-ins) never conflict by construction. The only entities edited rather than appended (profile, preferences, contexts) use the simple "which device's version do you want to keep" prompt already specified — no CRDT library is introduced.

## Privacy requirements

- Postgres row-level security scoped to user_id on every table, from the very first migration — not retrofitted later (Architecture doc Section 19, item 1).

- Column-level encryption for health_flags and daily_checkins symptom fields via envelope encryption, implemented before any real health data is stored, even in development against Sai's own data.

- Photo/media in private object storage with signed URLs from the first upload endpoint that exists — there is no interim "public bucket for now" phase.

## Performance targets

Not previously specified in any prior document — new engineering NFRs, proposed here and open to revision once real usage data exists.

| Target | Threshold |
| --- | --- |
| Cold app start to interactive | Under 2 seconds on a mid-range phone. |
| Local set-log write (logging a set) | Under 50 ms — must feel instant, since it is local-first by design. |
| Outbox drain after reconnect | A typical day's queued writes sync within 5 seconds of connectivity returning. |
| Meal/equipment vision assessment | Under 8 seconds p95 for the cloud round trip, with a visible loading state after 2 seconds. |
| Coach chat first response token | Under 3 seconds p95. |
| Non-AI API endpoint latency | Under 300 ms p95. |
| Crash-free session rate | Above 99.5%, tracked from Alpha onward. |
| Offline availability of logging actions | 100% of workout, meal, readiness, and photo-capture logging must work fully offline, with zero exceptions. |

## Security requirements

Implements the Architecture document's Section 27 checklist: WebAuthn passkey auth, optional biometric app-lock, Redis-backed rate limiting on AI endpoints (from Alpha, once those endpoints exist), dependency vulnerability scanning in CI, and a hard-delete job that purges object storage and derived AI artifacts, not just database rows.

## What we are deliberately not building yet

Critical requirement: challenge over-engineering wherever it appears — including in the five documents that came before this one. Each item below was legitimately justified in an earlier document for the product's eventual shape; each is also wrong to build before a solo developer has a working daily loop.

| Not yet | Why it was tempting | When it actually becomes justified |
| --- | --- | --- |
| Microservices / separate AI service deployment | The Domain Model's AI Adapter Layer and the Architecture doc's bounded contexts look service-shaped. | Only if a second team or a genuine scaling bottleneck appears — the Adapter Layer is a Python module boundary today, not a network boundary. |
| A message broker / event bus (Kafka, RabbitMQ) | The Domain Model specifies ~50 named events with publishers and consumers. | Events are in-process function calls / a lightweight local dispatcher until real background-job volume exists (Architecture doc Section 26 already gates Redis the same way). |
| Nine separate rule-engine services | The Domain Model gives each rule engine its own section. | They are modules (files) inside Domain Core, not deployable units, indefinitely. |
| Vector database / RAG-grounded knowledge library | The Product Bible names it as a real differentiator. | Only once the Knowledge & Evidence Library actually has enough curated content to retrieve — Architecture doc Section 26 already made this call; this plan just refuses to relitigate it. |
| On-device pose/symmetry ML model integration on day one | It is the most technically interesting part of Body & Media. | Ship a basic heuristic quality gate (blur/brightness/aspect-ratio checks) first; integrate a real pose model once photo check-in volume justifies the engineering cost. |
| Kubernetes / multi-region deployment | It is the "correct" way to run a production backend. | A single small managed instance (Section 2) serves one user for years; revisit only at real multi-user scale. |
| A formal ML eval harness / model registry UI | The Architecture doc specifies ai_model_registry and golden-set evaluation. | A golden-set folder and a version string in code satisfy the same guarantee until there are enough AI features to make a UI worth building. |
| Full CRDT-based conflict resolution | "Offline-first" sounds like it implies it. | The Architecture doc already ruled this out (Section 24) — most data is append-only and never conflicts. |
| A shared packages/ monorepo workspace | One Flutter app and one backend feel like they should share code. | They communicate over HTTP with generated types from the OpenAPI schema — that is the sharing mechanism, until a second client actually exists. |

# 2. Repository structure

A single monorepo, deliberately smaller than the Domain Model's bounded-context count would suggest — see the table above for why.

| gym-companion/apps/mobile/ | The single Flutter application (Section 5's five tabs plus onboarding/settings). One app, one package, for the entire MVP-through-v1 arc — no separate web/desktop target exists yet, matching the Architecture document's open decision resolved in Section 3 below. |
| --- | --- |
| gym-companion/backend/app/domain/ | The framework-free Domain Core: entities, state machines, and the nine rule engines from the Domain Model Bible. Imports nothing from api/ or infra/ — this direction-of-dependency rule is enforced by a CI lint check, not just convention. |
| gym-companion/backend/app/api/ | FastAPI routers and Pydantic schemas — the thin HTTP layer over domain/. |
| gym-companion/backend/app/ai/ | The AI Adapter Layer: VisionProvider, LanguageProvider, ForecastProvider interfaces and their concrete implementations. Lives inside backend/, not as a top-level ai/ folder — there is no separate AI service to justify one yet. |
| gym-companion/backend/app/infra/ | SQLAlchemy models, repositories, and the Alembic migration chain — the only place that knows about Postgres. |
| gym-companion/backend/app/jobs/ | Background job definitions. Starts empty; populated from Alpha onward when the first genuinely asynchronous job (vision-call retry, notification dispatch) appears. |
| gym-companion/backend/tests/ | Mirrors app/ 1:1 — domain/ tests never touch a database; api/ and infra/ tests do. |
| gym-companion/infra/ | docker-compose.yml for local Postgres plus backend; a single deployment config (Section 10) for whichever managed host is chosen. No Kubernetes manifests exist at this stage. |
| gym-companion/docs/ | The six bibles in this series plus an adr/ folder for architecture decision records raised during implementation — e.g., the AI vendor choice in Section 1 gets its own ADR once Sai confirms it. |
| gym-companion/scripts/ | One-off developer scripts: database seeding (the exercise graph's initial curated set), local environment bootstrap. |
| gym-companion/.github/workflows/ | CI pipeline definitions (Section 10). |

# 3. Module breakdown

Fourteen independently buildable modules. Priority uses the Product Bible's MVP/V2/V3/Future tiers where they map directly; complexity is S/M/L/XL; risk is Low/Medium/High.

## 3.1 Domain Core

| Purpose | Framework-free implementation of every entity, state machine, and rule engine from the Domain Model Bible. |
| --- | --- |
| Dependencies | None — this is the dependency root every other module builds on. |
| Public interfaces | Pure functions/classes per aggregate: e.g. evaluate_safety_rules(), compute_progression(), evaluate_recovery_state(), generate_plan(). |
| Internal responsibilities | All nine rule engines (Domain Model Section 10), all state-machine transitions (Section 7), all validation rules from the thirteen core aggregates (Section 4). |
| Priority | Must have — Sprint 1, before any user-facing feature. |
| Estimated complexity | L — wide surface area, but each individual piece is simple; the size is in breadth, not depth. |
| Risk | Low technically. High if rushed or under-tested — this is the safety-critical core the rest of the product trusts blindly. |

## 3.2 Persistence Layer

| Purpose | Physical schema from the Architecture document, with multi-tenant RLS from the first migration. |
| --- | --- |
| Dependencies | Domain Core (maps domain entities to tables, not the reverse). |
| Public interfaces | One repository class per aggregate root, hiding SQLAlchemy from every caller outside infra/. |
| Internal responsibilities | Table definitions, Alembic migrations, RLS policy definitions, repository implementations. |
| Priority | Must have — Sprint 1-2. |
| Estimated complexity | M. |
| Risk | Medium — an RLS misconfiguration is a cross-tenant data leak; mitigated by a mandatory cross-tenant-isolation test in CI (Section 9). |

## 3.3 API Layer

| Purpose | The HTTP surface implementing the illustrative endpoints from the Architecture document. |
| --- | --- |
| Dependencies | Domain Core, Persistence Layer. |
| Public interfaces | The OpenAPI schema generated from FastAPI — this is also the Flutter app's only contract with the backend, replacing any shared-code package (Section 1). |
| Internal responsibilities | Request validation, auth enforcement, routing to Domain Core, response shaping. |
| Priority | Must have — Sprint 2 onward, grown incrementally per feature. |
| Estimated complexity | M. |
| Risk | Low. |

## 3.4 AI Adapter Layer

| Purpose | Vendor-agnostic VisionProvider / LanguageProvider / ForecastProvider interfaces, per the Architecture document's Section 23 layering. |
| --- | --- |
| Dependencies | Domain Core (for the authority boundary — this layer can never write directly to a safety-relevant aggregate), API Layer. |
| Public interfaces | assess_meal(), identify_equipment(), coach_respond(), rank_substitutes() — each returning a confidence-tagged result, never a bare value. |
| Internal responsibilities | Provider API calls, prompt construction, response parsing, ai_inference_log writes, golden-set eval scripts. |
| Priority | Not needed for MVP (Section 4). Must have from Alpha, when vision/coach features begin. |
| Estimated complexity | M. |
| Risk | Medium — cost and latency variance, vendor API changes; mitigated by the interface boundary making a vendor swap a contained change. |

## 3.5 Sync Engine

| Purpose | Local-first offline capability per the Architecture document's Section 24 design. |
| --- | --- |
| Dependencies | API Layer (the outbox drains against it); Flutter App Shell. |
| Public interfaces | A local repository interface on the Flutter side mirroring the backend's, backed by Drift; an outbox drain routine. |
| Internal responsibilities | Local writes, outbox queueing, conflict prompts for the small set of editable (non-append-only) entities. |
| Priority | Must have, but intentionally simplified in MVP (Section 4) — full robustness hardens in Beta. |
| Estimated complexity | L. |
| Risk | Medium-High — sync bugs are notoriously hard to catch in manual testing; mitigated by a dedicated offline-simulation test harness (Section 9). |

## 3.6 Flutter App Shell & Navigation

| Purpose | The five-tab structure, global top bar, and routing from the UX/UI Design Bible Sections 3-4. |
| --- | --- |
| Dependencies | None beyond the Flutter framework itself; every feature module plugs into this shell. |
| Public interfaces | The go_router route table; the shared component library referenced by UX Bible Section 10 (cards, buttons, list rows, bottom sheets). |
| Internal responsibilities | Tab bar, top bar (Context chip, search icon, notification bell, avatar), shared widgets. |
| Priority | Must have — Sprint 1-2. |
| Estimated complexity | S-M. |
| Risk | Low. |

## 3.7 Training Module

| Purpose | Plan generation, active session logging, exercise graph, substitution, progressive overload — the single largest feature area. |
| --- | --- |
| Dependencies | Domain Core, Persistence, API Layer, Flutter App Shell; Substitution's ranking step additionally depends on AI Adapter Layer (Alpha) but functions rule-only before that. |
| Public interfaces | generate_plan(), log_set(), request_substitution() on the backend; the Today/Train tab screens on the client. |
| Internal responsibilities | WorkoutTemplate/Plan/Session/Set lifecycle, exercise graph seed data and curation tooling, progression math. |
| Priority | Must have — the core of MVP. |
| Estimated complexity | L. |
| Risk | Medium — the plan generator's correctness is the product's central promise; mitigated by fixture-based unit tests against known scenarios before any AI involvement is added. |

## 3.8 Recovery & Safety Module

| Purpose | Readiness check-in, RecoveryState computation, and the safety escalation path. |
| --- | --- |
| Dependencies | Domain Core (this module is mostly a thin wrapper exposing Domain Core's Recovery and Safety rule engines). |
| Public interfaces | submit_checkin(), the Safety Escalation screen's trigger points from Training and Fuel. |
| Internal responsibilities | ReadinessCheckIn and RecoveryState persistence, EscalationCase lifecycle. |
| Priority | Must have, and must ship before Training's higher-intensity tiers go live — an explicit ordering dependency, not just a priority tag. |
| Estimated complexity | M. |
| Risk | High-consequence if wrong, though technically simple — this is where test rigor (Section 9) matters most, not where engineering difficulty is highest. |

## 3.9 Nutrition Module

| Purpose | Meal logging, weekly nutrition pattern, hydration, supplements. |
| --- | --- |
| Dependencies | Domain Core, Persistence, API Layer; photo/menu interpretation additionally depends on AI Adapter Layer. |
| Public interfaces | log_meal(), confirm_meal(), log_hydration(), log_supplement(). |
| Internal responsibilities | Meal/FoodItem/NutritionPattern lifecycle; the regional (IFCT-class) nutrition database integration. |
| Priority | Text-only logging is Must have for MVP; photo/menu vision interpretation is Must have for Alpha. |
| Estimated complexity | M. |
| Risk | Low for text logging; Medium once vision is added (cost, accuracy on regional food). |

## 3.10 Body & Media Module

| Purpose | Photo check-in capture, on-device quality gate, measurements. |
| --- | --- |
| Dependencies | Domain Core, Persistence, API Layer, device camera APIs. |
| Public interfaces | capture_photo_checkin(), log_measurement(). |
| Internal responsibilities | PhotoAsset/PhotoCheckin/Measurement lifecycle, the capture protocol UI, the quality gate (heuristic in MVP, model-based later). |
| Priority | Capture and measurements are Must have for MVP with a simplified heuristic quality gate; a real on-device pose model is Beta/V2, per Section 1's over-engineering table. |
| Estimated complexity | M-L — camera integration is genuinely fiddly across devices even before any ML is involved. |
| Risk | Medium. |

## 3.11 Coach Module

| Purpose | The conversational AI surface, grounded in the user's own data. |
| --- | --- |
| Dependencies | AI Adapter Layer, Domain Core (for the safety-constraint injection), most other modules (as context sources). |
| Public interfaces | send_message(), the Coach tab conversation screen, the Memory management screen. |
| Internal responsibilities | CoachConversation/CoachMemory lifecycle, structured-action proposal and commit flow. |
| Priority | Not MVP — Alpha. This is a deliberate ordering choice: Coach is the most demo-friendly feature and the most tempting to build first, but the safety-and-logging core must be solid before a conversational surface sits on top of it. |
| Estimated complexity | M-L. |
| Risk | Medium — prompt injection surface, ongoing cost exposure; mitigated by the authority model already specified in the Domain Model Bible Section 11. |

## 3.12 Habits & Notifications Module

| Purpose | Streaks, achievements, and the notification/reminder engine. |
| --- | --- |
| Dependencies | Domain Core, most other modules (as event sources). |
| Public interfaces | Event listeners updating Habit/Streak state; schedule_notification(). |
| Internal responsibilities | Habit/Streak/Achievement lifecycle, notification rule enforcement (quiet hours, adaptive back-off). |
| Priority | Beta, matching its V2 tier in the Product Bible. |
| Estimated complexity | S-M. |
| Risk | Low. |

## 3.13 Progress Intelligence Module

| Purpose | Trend computation, plateau detection, forecasting, cross-domain correlation. |
| --- | --- |
| Dependencies | Domain Core, Persistence (reads across most other modules' data). |
| Public interfaces | compute_trend(), detect_plateau(), generate_forecast() — statistics only, no AI model calls, per the Domain Model's authority table. |
| Internal responsibilities | Trend/PlateauEvent/Forecast lifecycle, minimum-sample-size gating. |
| Priority | Beta, matching its V2 tier in the Product Bible. |
| Estimated complexity | M. |
| Risk | Low technically; Medium reputationally if the minimum-sample-size gate is skipped and a false trend is shown. |

## 3.14 Settings, Privacy & Consent Module

| Purpose | Profile/goal/context editing, consent controls, data export and deletion, the AI transparency log. |
| --- | --- |
| Dependencies | Every other module (as the thing being exported/deleted/configured). |
| Public interfaces | export_data(), delete_account(), update_consent(). |
| Internal responsibilities | Consent record lifecycle, the cascading hard-delete job, export file generation. |
| Priority | A minimal version (profile edit, basic consent, export) is Must have for MVP — privacy controls are not optional even in the smallest release given the sensitivity of health data. The AI transparency log and retention automation are Alpha/Beta. |
| Estimated complexity | S-M. |
| Risk | Low technically; High if delayed — this is the one module where "we'll add it later" is not an acceptable answer given what the app stores from day one. |

# 4. Milestones

## MVP — the daily loop, zero AI dependency

| Goals | Prove the domain model and data model are correct before spending any effort on AI integration. The full plan -> log -> readiness -> adapt loop works, offline-capable, for Sai alone. |
| --- | --- |
| Deliverables | Domain Core, Persistence, API Layer, Flutter App Shell, Training Module (rule-based plan generation, session logging), Recovery & Safety Module, a minimal Settings/Privacy module, a simplified Sync Engine. Nutrition logging is text-only. No photo, no vision, no coach chat. |
| Success criteria | Sai runs the daily loop for one full month on a real device without needing a chat transcript to remember anything — the same MVP exit criterion already set in the Product Bible, now given a concrete build target. |
| Risks | Underestimating the Domain Core's breadth (Section 3.1); scope creep toward Coach/vision because they demo better than logging does. |

## Alpha — AI comes online

| Goals | Add the AI Adapter Layer and every feature that depends on it, without touching the MVP loop's correctness. |
| --- | --- |
| Deliverables | AI Adapter Layer, meal photo/menu vision interpretation, equipment interpretation feeding the substitution engine, photo check-in capture with a heuristic quality gate, Coach Module (text conversation). |
| Success criteria | Every AI-touched output carries a confidence tag and a working "this is wrong" correction path, per the UX Bible's AI Experience section; cost per day stays within a defined budget ceiling (Section 8 risk). |
| Risks | Cloud AI cost overrun; vision accuracy on regional/hostel food being worse than expected; scope creep toward a fuller Coach feature set than Alpha needs. |

## Beta — the product becomes trustworthy over time

| Goals | Add everything that requires accumulated history to be meaningful, and harden the parts MVP/Alpha deliberately simplified. |
| --- | --- |
| Deliverables | Progress Intelligence Module (trends, plateau detection, forecasts), Habits & Notifications Module, a hardened Sync Engine, a real on-device photo-quality/pose model replacing the heuristic gate, richer dashboards per the UX Bible. |
| Success criteria | Plans visibly adjust from real adherence and trend data, not just calendar time — the same criterion set in both the Product Bible and Architecture document's V2/Phase 2 gates. |
| Risks | The minimum-sample-size gates (Domain Model Section 10.7-10.8) being skipped under time pressure, producing misleading early trends. |

## v1 — production-quality personal release

| Goals | Everything in MVP through Beta hardened to the point Sai can rely on it daily, indefinitely, without developer intervention. |
| --- | --- |
| Deliverables | Full CI/CD (Section 10), crash reporting and monitoring live, the complete Settings/Privacy module (AI transparency log, retention automation), full test suite per Section 9 passing, a real (even if manual/TestFlight-style) release process. |
| Success criteria | Crash-free session rate above 99.5% sustained over a month; no manual database intervention required to keep the app running. |
| Risks | "Production-quality for one user" quietly scope-creeping into "production-quality for the public," which is explicitly not this milestone's goal. |

## v2 — generalization groundwork begins

| Goals | Only start here once v1 has been proven in Sai's real daily use for a sustained period, per the Product Bible's own non-goal against premature generalization. |
| --- | --- |
| Deliverables | The V2-tier features from the Product Bible not already pulled into Beta (richer integrations, evidence library, tablet layout), plus the first real work toward a second real user validating the multi-tenant design already built in from Sprint 1. |
| Success criteria | A second real user runs the same daily loop successfully without any Sai-specific assumption breaking — the same criterion the Product Bible already set for its own Future tier. |
| Risks | Generalizing too early, before the personal loop has actually earned its own claims. |

# 5. Sprint plan

Sprints 1 through 9 (MVP and Alpha) are planned concretely below. Beta, v1, and v2 are deliberately left at milestone granularity (Section 4) rather than sprint-by-sprint — sprint-level planning twelve months out would be false precision the rest of this document series has consistently avoided; sprint plans for those milestones get written once MVP and Alpha have reality-tested the estimates.

### Sprint 1 — Domain Core + Persistence foundation

| Field | Detail |
| --- | --- |
| Objectives | Stand up the domain core and the first slice of the database. |
| Features | No user-facing feature yet. |
| Dependencies | None. |
| Testing | Unit tests for every rule-engine function written in this sprint (mandatory, not deferred). |
| Definition of done | pytest green; RLS verified by a cross-tenant-leak test; migrations run clean from an empty database. |

### Sprint 2 — API layer + Auth + Flutter shell

| Field | Detail |
| --- | --- |
| Objectives | FastAPI CRUD for profile/goals/contexts; passkey auth; the five-tab Flutter shell. |
| Features | Login; empty Today/Train/Fuel/Progress/Coach tabs. |
| Dependencies | Sprint 1. |
| Testing | API contract tests; a Flutter widget test for the nav shell. |
| Definition of done | A fresh install can authenticate and see all five tabs. |

### Sprint 3 — Onboarding flow + exercise graph seed data

| Field | Detail |
| --- | --- |
| Objectives | Implement the onboarding flow (UX Bible 6.1) end to end; seed an initial curated exercise set covering Sai's actual bodyweight/band/dumbbell/open-gym equipment. |
| Features | Full onboarding; a Complete profile. |
| Dependencies | Sprint 2. |
| Testing | An end-to-end onboarding flow test; a data-seed validation test. |
| Definition of done | Sai completes onboarding and lands on Today with a Draft-state placeholder plan. |

### Sprint 4 — Plan generation (rules-only) + session logging

| Field | Detail |
| --- | --- |
| Objectives | A deterministic plan generator using Domain Core's progression/volume rules; the Active Session screen with numeric set logging. |
| Features | Today shows a real generated plan; a session can be started and logged. |
| Dependencies | Sprints 1, 3. |
| Testing | Unit tests on the plan generator against fixed scenarios; widget tests on set logging. |
| Definition of done | Sai runs one full real session end to end, with basic local-write offline capability. |

### Sprint 5 — Readiness check-in + safety escalation + basic sync (MVP gate)

| Field | Detail |
| --- | --- |
| Objectives | Readiness Check-in and RecoveryState computation; the Safety Escalation screen and its hard-block rules; a simplified (last-write-wins) sync outbox. |
| Features | The daily check-in loop closes; safety triage is live. |
| Dependencies | Sprints 1, 4. |
| Testing | The full red-flag regression suite (Architecture doc Section 25) must pass before this sprint — and therefore MVP — is considered done. |
| Definition of done | MVP is declared complete: the full daily loop runs for real, offline-capable, with zero AI dependency, matching the Product Bible's MVP exit criterion. |

### Sprint 6 — AI Adapter Layer + meal logging (vision)

| Field | Detail |
| --- | --- |
| Objectives | Build the AI Adapter Layer; wire up meal photo/text logging against a cloud vision provider; the Meal Review/Confirm screen. |
| Features | Photo and menu meal logging with confidence-tagged assessments. |
| Dependencies | Sprint 5 (MVP complete). |
| Testing | A golden-set regression test (Architecture doc Section 25) with an initial set of sample meal photos. |
| Definition of done | A logged meal photo returns a confirmable, confidence-tagged assessment within the Section 1 performance target. |

### Sprint 7 — Equipment interpretation + substitution + context switching

| Field | Detail |
| --- | --- |
| Objectives | Equipment photo interpretation; the Substitution Engine's AI re-ranking step; the Context Switching flow. |
| Features | Exercise substitution suggestions that account for a photographed equipment set; switching between home/hostel/gym contexts. |
| Dependencies | Sprint 6. |
| Testing | Golden-set tests for equipment identification; a rule-layer test confirming the AI layer can never suggest a contraindicated exercise. |
| Definition of done | A substitution request returns a ranked, explainable list that never violates an active SafetyFlag. |

### Sprint 8 — Photo check-in capture + on-device QA + measurements

| Field | Detail |
| --- | --- |
| Objectives | The guided capture protocol; a heuristic (not model-based) on-device quality gate; measurement logging. |
| Features | Standardized photo check-ins; measurement entry and rolling trend display. |
| Dependencies | Sprint 5. |
| Testing | Widget tests on the capture flow; unit tests on the heuristic quality gate's thresholds. |
| Definition of done | A full pose sequence can be captured, QA-gated, and reviewed without a network connection. |

### Sprint 9 — Coach conversation + memory controls (Alpha gate)

| Field | Detail |
| --- | --- |
| Objectives | Text-based coach conversation grounded in the user's own data; the Memory management screen. |
| Features | Ask-and-answer coaching with structured-action proposals; full memory visibility and deletion. |
| Dependencies | Sprints 6-8 (the coach draws context from all of them). |
| Testing | A test suite confirming every safety-relevant fact injected into a coach prompt is tagged and cannot be overridden by the model's output. |
| Definition of done | Alpha is declared complete: every AI-touched feature from the Product Bible's MVP tier is live, confidence-tagged, and correctable. |

### Beyond Sprint 9

| Milestone | Coarse scope (see Section 4 for detail) |
| --- | --- |
| Beta | Habits/Notifications, Progress Intelligence, hardened Sync Engine, on-device pose model, richer dashboards. |
| v1 | CI/CD hardening, monitoring, full Settings/Privacy module, complete test suite, a real release process. |
| v2 | Product Bible V2-tier remainder, integrations, and the first steps toward a second real user. |

# 6. Team responsibilities

## Solo developer (MVP through v1)

One person wears every hat, sequenced by sprint rather than by role — Sprint 1 is backend-only, Sprint 2 splits backend/Flutter, Sprint 6 onward adds an ML-integration hat. This works because Section 3's module boundaries keep each hat's context small: a solo developer can hold "today I am the Domain Core module" in their head far more easily than "today I am the whole system."

## Scaling to a team

| Role | Owns | When needed |
| --- | --- | --- |
| Backend / Domain engineer | Modules 3.1-3.3, 3.7-3.9, 3.12-3.14 | First hire, once the solo developer's time is the binding constraint on MVP/Alpha velocity. |
| Flutter engineer | Module 3.6 and the client half of every other module | Second hire, typically once Alpha's scope (multiple concurrent client features) exceeds one person's throughput. |
| ML/AI engineer (part-time or contract) | Module 3.4 and the golden-set eval process | From Alpha onward — the AI surface is mostly integration and evaluation work, not model training, so this role does not need to be full-time even at v1. |
| Designer (contract) | Producing Figma from the UX/UI Design Bible | Only needed to translate Section 5-17 of that document into pixels; the specification work is already done. |
| QA (part-time) | The safety-regression suite and cross-device testing | From Beta onward, once manual solo-developer testing can no longer cover the growing surface area in reasonable time. |

# 7. Technical backlog

Engineering-level tasks, MoSCoW-prioritized — a different grain than the Product Bible's ~170-item feature catalog, which this section does not repeat.

| Priority | Items |
| --- | --- |
| Must have | RLS policies on every table from migration one; Domain Core with near-100% test coverage; the red-flag safety regression suite; local-first writes for all logging actions; passkey auth; per-category consent and full data export/delete; the AI Adapter Layer's confidence-tagging enforcement (Domain Model Section 10.9). |
| Should have | Golden-set eval harness (a folder and a script, not a UI) for every AI feature at launch; adaptive notification back-off; the hardened (non-simplified) sync outbox; a basic on-device photo quality gate. |
| Could have | A real on-device pose model replacing the heuristic gate; tablet master-detail layout; cross-domain correlation call-outs; global federated search. |
| Won't have yet | Instagram/YouTube workout parsing; direct Garmin/Fitbit/WHOOP integrations; desktop layout; foldable-specific layout; a vector database; a formal model-registry UI; microservices of any kind. |

# 8. Risk register

| Risk | Category | Mitigation |
| --- | --- | --- |
| The Domain Core's breadth is underestimated and Sprint 1 overruns. | Technical | Section 3.1 already flags this as Large complexity; treat any overrun as information about future sprint sizing, not a reason to cut test coverage. |
| Sync bugs corrupt or duplicate logged data. | Technical | A dedicated offline-simulation test harness (Section 9); append-only-by-default data modeling minimizes the conflict surface that could ever be buggy. |
| Solo-developer bus factor — all context lives in one person's head. | Maintenance | This document series is the mitigation: the six bibles mean a second developer can onboard from documents, not from the original developer's memory. |
| Flutter/Dart or a key package undergoes breaking changes. | Maintenance | Boring-technology principle (Section 1) — dependencies are chosen for maturity and pinned; upgrades are scheduled, not forced. |
| Cloud AI vendor cost exceeds what a personal project can sustain. | AI / Performance | The Adapter Layer makes the vendor swappable; a request-quota/caching layer (Architecture doc Section 27) ships alongside the first AI feature, not after a bill surprise. |
| Vision model accuracy on regional/hostel food is poor. | AI | The confidence-tag and "this is wrong" correction path (UX Bible Section 9) are load-bearing from day one, not a later polish pass; low accuracy degrades gracefully into more frequent manual correction rather than silent wrong answers. |
| An AI output is mistaken for a Decision instead of a Recommendation somewhere in the client. | AI | The Domain Model's authority tagging (Section 10.9) is enforced server-side and the Flutter client trusts the tag rather than re-deriving it — a single source of truth for authority. |
| A safety rule regresses silently during refactoring. | Product / Technical | The red-flag regression suite runs on every CI build without exception (Section 9); this is the one test suite that can never be skipped to unblock a merge. |
| Onboarding fatigue causes incomplete profiles, degrading every downstream recommendation. | Product | The chunked, single-topic onboarding screens from the UX Bible (Section 6.1) plus a Profile Draft-state gate that gracefully limits recommendations rather than producing bad ones from incomplete data. |
| A generated plan is unsafe or nonsensical for an edge-case equipment/context combination. | Product | Fixture-based unit tests against the actual equipment sets Sai owns, before any AI involvement is layered on top (Sprint 4). |
| App-store review friction for a health-adjacent app. | Product | Not a blocker for MVP through v1 — the release process (Section 10) is manual/TestFlight-style until v2, deferring this risk to when it is actually relevant. |
| Encrypted health-flag data is mishandled in a log line or crash report. | Privacy | PII/PHI redaction rules in the logging and crash-reporting configuration are part of Sprint 1-2 setup, not a later hardening pass. |
| A user's hard-delete request leaves orphaned derived AI artifacts. | Privacy | The delete job explicitly targets ai_inference_log and any derived embeddings, per the Architecture document's Section 19 correction of the original design's asset-only deletion gap. |
| Local-first data grows unbounded on-device over years of daily use. | Performance | A retention/archival policy for old local media is scoped into Beta (Section 4), once real growth data exists to size it against — not guessed at now. |
| A rolling-average or forecast chart is shown before the minimum sample size is met. | Product / AI | The minimum-N gate is enforced in Domain Core (Progress Rules, Domain Model Section 10.7), not in the Flutter UI layer, so it cannot be bypassed by a client bug. |
| Test suite maintenance cost grows faster than feature velocity as modules multiply. | Maintenance | Section 9's testing strategy scales test depth to each module's risk tier (Section 3) rather than applying one blanket standard everywhere. |

# 9. Testing strategy

| Layer | Scope | Standard |
| --- | --- | --- |
| Unit | Domain Core exclusively at first, expanding to every pure-logic function elsewhere. | Near-100% coverage for Domain Core; merge-blocking. |
| Integration | API endpoints against a real (test) Postgres instance, including RLS. | Every endpoint has at least one authorized and one cross-tenant-denied test. |
| Widget | Flutter components and screens. | Every screen from the UX Bible's Section 5 deep dives has a widget test covering its empty, loading, and error states. |
| End-to-end | Critical flows: onboarding, the daily loop, safety escalation, meal logging. | Run in CI on every merge to main from Sprint 5 onward. |
| AI evaluation | Golden-set regression per AI feature (meal vision, equipment vision, coach responses). | A fixed sample set with expected confidence ranges, diffed on every model/prompt version bump — required before promoting a version to active. |
| Performance | Against the targets in Section 1. | Tracked from Alpha onward; a target miss is a tracked issue, not a silent regression. |
| Offline / sync | A dedicated harness simulating connectivity loss mid-action, across every logging flow. | Required before the Sync Engine (Section 3.5) is considered done for a given milestone. |
| Security | RLS cross-tenant isolation, dependency vulnerability scanning, auth flow tests. | Runs in CI; a failing security test blocks merge, no exceptions. |
| Regression | The full safety-rule suite from the Domain Model's Safety Rules engine. | Runs on every single CI build without exception — the one suite that can never be skipped. |

# 10. CI/CD

| Aspect | Approach |
| --- | --- |
| Branching strategy | Trunk-based with short-lived feature branches; work not ready for release ships behind a feature flag rather than living on a long-running branch. |
| Code review | Solo phase: a self-review checklist against Section 11's Definition of Done before merge. Team phase: mandatory PR review, with the Domain Core (Section 3.1) requiring review from whoever did not write it, once there is a second person to ask. |
| Release process | MVP through Beta: manual internal distribution (e.g., TestFlight-style) direct to Sai's own device — no app-store submission. v1: the same process, hardened and repeatable. App-store submission is a v2-or-later decision, deferred deliberately per the risk register. |
| Versioning | Semantic versioning for the backend API; the Flutter app version ties to milestone (e.g., 0.1.x during MVP sprints, 0.5.x during Alpha). |
| Migration strategy | Alembic, additive-by-default (Domain Model Section 12); no destructive migration runs without a prior backup step, enforced by a CI check on migration file content. |
| Crash reporting | Sentry (or equivalent) wired into both the Flutter app and the backend from Sprint 2 — early enough to catch MVP-phase issues, not added retroactively. |
| Monitoring | Basic uptime and error-rate logging plus the AI-health view from the Architecture document's Section 25 (confidence distributions, escalation trigger counts, cost per day). No heavyweight observability stack (Prometheus/Grafana-class) is introduced at this scale — another instance of Section 1's over-engineering table. |

# 11. Definition of done

| Category | Done means |
| --- | --- |
| A Domain Core rule/entity | Unit tests cover every branch; the implementing code cites the Domain Model Bible section it satisfies in a docstring. |
| An API endpoint | Contract-tested, RLS-tested (authorized and denied cases), documented in the generated OpenAPI schema. |
| A Flutter screen | Matches its UX Bible Section 5 specification exactly for empty/loading/offline/error/success states; has a widget test for each. |
| An AI-touched feature | Returns a confidence tag on every output; has a golden-set eval baseline; has a working correction path; is logged to ai_inference_log. |
| A database migration | Additive where possible; reversible; tested against a copy of real (or realistic fixture) data before merging. |
| A bug fix | Includes a regression test that would have caught the bug; does not touch unrelated code. |
| A sprint | Every item in that sprint's Section 5 Definition of Done row is met; the safety regression suite is green. |
| A milestone | Every item in that milestone's Section 4 success criteria is met and demonstrated on a real device, not just in CI. |

# 12. Development roadmap

Sprint counts, not calendar dates — a solo developer's available hours per week are not something this document can know, and a fake calendar date would be exactly the false precision this entire document series has argued against.

| Milestone | Sprint range | Corresponds to (Architecture doc) |
| --- | --- | --- |
| MVP | Sprints 1-5 | Phase 0 (personal prototype) plus the safety-critical core pulled forward from Phase 1, per the Architecture document's own note that these are prerequisites, not optional add-ons. |
| Alpha | Sprints 6-9 | The remainder of Phase 1 (MVP). |
| Beta | Roughly 6-10 further sprints, sized once Alpha's actual velocity is known | Phase 2 (Personalization). |
| v1 | A hardening pass over Beta's output, sized once Beta is complete | The production-readiness gate implicit in Phase 2's exit criteria. |
| v2 | Not sequenced yet — begins only once v1 has run in real daily use for a sustained period | Phase 3 (Advanced intelligence) and the start of generalization. |

# 13. Closing summary

Everything in the five documents that came before this one is correct as a description of what Gym Companion should eventually become. This document's entire job was to refuse to build most of it yet. The sequence that matters is: a boring, well-tested, AI-free daily loop first (MVP); AI layered on top of a core that already works (Alpha); intelligence that needs accumulated history (Beta); production-grade reliability for one real user (v1); and only then, earned rather than assumed, the beginning of a second user (v2).